BSc Project Screening Form

Part 1 – Project Proposal

| Student Name | Shishab Shrestha |  |
| --- | --- | --- |
| Student Number | 2417476 |  |
| Degree Pathway (course) | Bsc. Hons Software engineeering |  |
| Supervisor Name | Nujan Shrestha |  |
| Title of Project | FlexiWork – Part-Time Service & Workforce Management Platform |  |
| Abstract of the project | FlexiWork is a web/mobile-based service marketplace and workforce management platform designed to connect businesses and individuals requiring temporary, part-time, or on-demand workers with verified workers, students, freelancers, and service providers. Work providers can post jobs by specifying the work type, skills, location, date, working hours, duration and payment. Workers can search and apply for suitable opportunities, while administrators manage verification, users, jobs, transactions, complaints and platform reliability. The project aims to provide a structured digital solution for flexible workforce management and short-term employment. |  |
| Project deliverables | • Web/mobile-based FlexiWork platform • Worker, Work Provider and Administrator modules • User registration, authentication and profile management • Job posting, searching, application and worker selection • Verification and rating/review system • Job, transaction and wallet/balance management • Administrator dashboard and monitoring tools • Database and system architecture • Testing and evaluation • Final project report |  |
| Description of your artefact | Aim: To develop a secure and user-friendly digital platform that connects verified workers with businesses and individuals requiring part-time, temporary and on-demand services. Objectives: - Develop a platform for posting, searching, and applying for part-time jobs while connecting work providers with suitable workers. - Implement user profiles and verification for workers and providers, including skills, experience, and availability. - Provide job management features such as job posting, applications, applicant selection, ratings, and reviews. - Develop transaction, wallet, notification, monitoring, and administration features for effective platform management. Features: • Authentication and role-based access • Worker profile, skills, experience and availability • Job search, application and tracking • Provider job posting and applicant management • Worker/provider verification • Notifications • Ratings and reviews • Transaction and wallet/balance records • Administrator dashboard and reporting |  |
| Risk analysis | Risk; Impact; Likelihood; Mitigation. Fake profiles; High; Medium; Administrator verification, profile review and account monitoring.. Fraudulent job posts; High; Medium; Provider verification, reporting mechanisms and administrator monitoring.. Payment disputes; High; Medium; Transaction records, job confirmation, completion status and dispute management.. Worker cancellation; Medium; Medium; Cancellation policies, reliability ratings and appropriate penalties.. Poor service quality; Medium; Medium; Ratings, reviews, complaints and account penalties.. Low initial user adoption; High; Medium; Marketing, partnerships, referral programmes and an introductory period without platform commission.. Scope creep / delays; High; Medium; Prioritise core features, follow iterative development and review progress regularly.. Loss of work / technical failure; High; Low; Git/GitHub version control, remote repository and regular backups.. Security / unauthorized access; High; Medium; Secure authentication, role-based authorization and protection of personal information.. |
| How does your project relate to your degree course and build upon the units/knowledge you have studied/acquired | • Programming and web development – implementation of the web/mobile platform, user interfaces and backend services. • Software engineering – requirements analysis, system design, database design, testing, version control and iterative development. • Database / information systems – design and management of users, workers, providers, jobs, applications, transactions and reviews. • Cyber security – authentication, authorization, secure handling of personal information and protection against unauthorized access. • Research methods – literature review, project methodology, evaluation and academic documentation. • Software project management – planning, development phases, risk management and documentation. |  |
| Resources required in developing the artefact | Development laptop/computer, Visual Studio Code, Git/GitHub, database management system, web/mobile development framework and backend technologies, hosting/deployment resources, internet connection, and suitable payment/API services if required for the prototype. |  |
| Have you completed & submitted your ethics form? | YES | NO |
| If the project is a development of previous work by yourself or others, give details below. Failing to declare such previous work here may be treated as an academic offence |  |  |
| This project is based on the proposed FlexiWork concept developed for this project. The system will be implemented as the student's own software project. Any open-source libraries, frameworks or third-party APIs used during development will be appropriately acknowledged and used according to their licences. |  |  |

Supervisor Signature: ______________________     Date: ____________

Part 2 – List of relevant resources

References follow University of Bedfordshire Harvard style (Cite Them Right).

1. Books

Dawson, C.W. (2015) Projects in computing and information systems: a student's guide. 3rd edn. Harlow: Pearson.

Oates, B.J., Griffiths, M. and McLean, R. (2022) Researching information systems and computing. London: SAGE.

2. Journal Papers

a. Alsaif, S.A., Hidri, M.S., Eleraky, H.A., Ferjani, I. and Amami, R. (2022) 'Learning-Based Matched Representation System for Job Recommendation', Computers, 11(11), 161. Available at: https://doi.org/10.3390/computers11110161.

b. Diaby, M., Viennet, E. and Launay, T. (2013) 'Toward a job recommendation system using multiple semantic resources', Proceedings of the 2013 IEEE International Conference on Data Mining Workshops.

c. Faliagka, E., Tsakalidis, A. and Tzimas, G. (2012) 'An integrated e-recruitment system for automated personality mining and applicant ranking', Internet Research, 22(5), pp. 551–568.

d. Gugnani, A. and Misra, H. (2020) 'Implicit skills extraction using document embedding and its use in job recommendation', Proceedings of the AAAI Conference on Artificial Intelligence, 34(8), pp. 13286–13293.

e. Kenthapadi, K., Le, B. and Venkataraman, S. (2017) 'Personalized job recommendation system', Proceedings of the 26th International Conference on World Wide Web Companion, pp. 205–206.

f. Mustapha, A. and others (2025) 'Job recommender systems: a systematic literature review, applications, open issues, and challenges', Journal of Big Data.

g. Mendez, G., et al. (2021) 'Skills2Job: A recommender system that encodes job offer embeddings on graph databases', Applied Soft Computing, 101, 107049. Available at: https://doi.org/10.1016/j.asoc.2020.107049.

h. Alsaif, S.A., Hidri, M.S., Eleraky, H.A., Ferjani, I. and Amami, R. (2022) 'Learning-Based Matched Representation System for Job Recommendation', Computers, 11(11), 161. Available at: https://doi.org/10.3390/computers11110161.

i. Zhang, M., Jensen, K.N., van der Goot, R. and Plank, B. (2022) 'Skill Extraction from Job Postings using Weak Supervision', RecSys in HR'22: Proceedings of the 2nd Workshop on Recommender Systems for Human Resources. Available at: https://doi.org/10.48550/arXiv.2209.08071.

j. 'AI-driven semantic similarity-based job matching framework for recruitment systems' (2026), Information Sciences, 724, 122728. Available at: https://doi.org/10.1016/j.ins.2025.122728.

3. Web Sites with relevant information

a.  Etherscan (no date) Etherscan API documentation. Available at: https://docs.etherscan.io/ (Accessed: 29 September 2026).

b.  GoPlus Security (no date) GoPlus Security API documentation. Available at: https://docs.gopluslabs.io/ (Accessed: 29 September 2026).

c.  Ethereum Foundation (no date) ERC-20 token standard. Available at: https://ethereum.org/en/developers/docs/standards/tokens/erc-20/ (Accessed: 29 September 2026).

4. Relevant software

Visual Studio Code; Git and GitHub; selected frontend framework; backend/runtime environment; database system; API testing and development tools

5. Relevant hardware

a.  NitroV15 16 GB RAM,

6. Other

Internet connection; test users and sample job/provider data for system testing; supervisor meetings and project documentation.